Phase 1

Backend first. The goal is to make one event go in, get stored, and optionally trigger one alert.

Set up the FastAPI app in backend/app.

Create a config file to load values from backend/.env, especially database path and API settings.

Define the event schema.

Use fields like ts, host, event_type, severity, message, and maybe source.

Define the alert schema.

Use fields like type, severity, host, message, created_at, and event_count.

Create the SQLite database tables.

At minimum: events and alerts.

Implement POST /api/v1/ingest.

Validate incoming JSON, store the event, then run rule checks.

Implement GET /api/v1/events.

Return stored events, newest first.

Implement GET /api/v1/alerts.

Return generated alerts.

Add one simple detection rule.

Example: 5 failed logins from the same host within 5 minutes.

Test the backend manually with one hardcoded sample event until the full flow works.

Phase 2

Agent second. The goal is to send correctly formatted events to the backend.

Create a very small sender in agent.

Start with mocked events before reading real Windows logs.

This lets you test the API without fighting OS-specific code yet.

Match the backend event schema exactly.

Do not let the agent invent a different JSON shape.

Add configuration for backend URL.

Point it to http://127.0.0.1:8000/api/v1/ingest.

Send one event successfully and confirm it appears in /events.

Send multiple failed-login style events and confirm an alert appears in /alerts.

Only after that, connect the agent to real Windows Event Log reading.

Phase 3

Frontend last. The goal is to display real backend data, not mocked UI-only data.

In frontend/src, create a basic dashboard page.

Add API calls to fetch /api/v1/events and /api/v1/alerts.

Build an events table.

Show timestamp, host, type, severity, and message.

Build an alerts table or card list.

Show alert type, severity, host, and time.

Add simple loading and error states.

Confirm the UI updates correctly after new agent events arrive.

Only after the basic dashboard works, improve styling and filtering.

Milestones

Use these checkpoints so you always know what “done so far” means:

Backend accepts a sample event from Swagger or curl.

Event is stored in SQLite.

One rule creates one alert.

Agent sends events automatically.

Frontend displays events.

Frontend displays alerts.

Real Windows event collection replaces mocked agent data.